BCM tool – backend details

Assumptions

| # | Assumption |
| --- | --- |
| 1 | Python / PostgreSQL |
| 2 | ~50-70 backend tables |
| 3 | SSO/RBAC |
| 4 | Workflow engine |
| 5 | Audit framework |
| 6 | Evidence management |
| 7 | Migration from legacy BCM + SPRL |
| 8 | AI integration |
| 9 | 15-month delivery plan |

Milestone Feature Plan

| Milestone | Period | Features |
| --- | --- | --- |
| Milestone 1 – Pilot | Feb-Apr 2027 | Authentication / SSO; User & Role Management; BIA Module; BC Plan Module; Initial Critical Services Registry; Workflow Engine (basic); Audit Logging; Pilot Migration Framework; Notifications |
| Milestone 2 – Critical Services Registry | May-Jun 2027 | Operational Dependency Dataset; Critical Services APIs; Ownership & Lineage; Access Controls; Reconciliation APIs; Dependency Registry |
| Milestone 3 – RTEP & Scenario Library | Jul-Sep 2027 | Test Repository; Exercise Management; Scenario Library; Evidence Repository; Findings & Remediation; Approval Workflows; Audit Controls |
| Milestone 4 – Impact Engine | Oct-Dec 2027 | Data Quality Rules; Reconciliation Engine; Dependency Graph; Impact Analysis Engine; Simulation APIs; Performance Optimization |
| Milestone 5 – Reporting & ResQ | Jan-Feb 2028 | Reporting APIs; Dashboard APIs; Metrics Catalog; Report Subscriptions; Conversational AI (ResQ); Query History; Access Controls |
| Milestone 6 – Full Rollout | Mar-Apr 2028 | Full Migration; Final Reconciliation; Bulk Rollout; Hypercare Support; Legacy Decommission; Archival & Retention; Operational Readiness |

API Assumptions

| # | API Operation | # | API Operation |
| --- | --- | --- | --- |
| 1 | GET /dashboards/executive | 62 | POST /impact/simulate |
| 2 | GET /dashboards/operational | 63 | GET /impact/{id} |
| 3 | GET /dashboards/compliance | 64 | GET /impact/{id}/export |
| 4 | GET /dashboards/risk | 65 | GET /reports |
| 5 | GET /tasks/my-worklist | 66 | POST /reports/custom |
| 6 | GET /notifications | 67 | POST /reports/{id}/schedule |
| 7 | PATCH /notifications/{id}/read | 68 | GET /metrics-catalog |
| 8 | GET /services | 69 | GET /reports/{id} |
| 9 | POST /services | 70 | GET /reports/history |
| 10 | GET /services/{id} | 71 | POST /reports/export |
| 11 | PUT /services/{id} | 72 | POST /regulatory-notifications |
| 12 | POST /services/onboarding | 73 | POST /ai/chat |
| 13 | GET /services/reconciliation-exceptions | 74 | GET /ai/history |
| 14 | POST /services/reconciliation-exceptions/{id}/resolve | 75 | POST /ai/feedback |
| 15 | DELETE /services/{id} | 76 | GET /ai/saved-queries |
| 16 | GET /bia | 77 | GET /migration/batches |
| 17 | POST /bia | 78 | GET /migration/errors |
| 18 | GET /bia/{id} | 79 | POST /migration/errors/{id}/retry |
| 19 | PUT /bia/{id} | 80 | GET /migration/reconciliation |
| 20 | PUT /bia/{id}/scope | 81 | POST /migration/exceptions/{id}/resolve |
| 21 | POST /bia/{id}/attest | 82 | GET /migration/mapping-validation |
| 22 | GET /bia/{id}/versions | 83 | POST /auth/sso/callback |
| 23 | GET /bia/{id}/versions/compare | 84 | GET /users/me |
| 24 | POST /bia/{id}/evidence | 85 | PUT /users/me |
| 25 | GET /dependencies | 86 | POST /access-requests |
| 26 | POST /dependencies | 87 | GET /approvals/queue |
| 27 | GET /dependencies/{id} | 88 | POST /approvals/{id}/approve |
| 28 | PUT /dependencies/{id} | 89 | POST /approvals/{id}/reject |
| 29 | GET /dependencies/graph | 90 | POST /approvals/delegate |
| 30 | GET /dependencies/lineage/{id} | 91 | GET /attestations/queue |
| 31 | GET /ict-third-party-register | 92 | POST /attestations/{id} |
| 32 | POST /ict-third-party-register | 93 | GET /workflows/config |
| 33 | GET /bcp | 94 | PUT /workflows/config |
| 34 | POST /bcp | 95 | GET /workflows/{id}/history |
| 35 | GET /bcp/{id} | 96 | GET /workflows/audit |
| 36 | PUT /bcp/{id} | 97 | GET /findings |
| 37 | POST /bcp/{id}/approve | 98 | POST /findings |
| 38 | GET /bcp/{id}/versions/compare | 99 | GET /findings/{id} |
| 39 | GET /bcp/templates | 100 | PUT /findings/{id} |
| 40 | POST /bcp/templates | 101 | POST /findings/{id}/remediation-plan |
| 41 | GET /bcp/{id}/emergency-contacts | 102 | POST /findings/{id}/retest |
| 42 | PUT /bcp/{id}/emergency-contacts | 103 | GET /findings/tracking-dashboard |
| 43 | GET /bcp/{id}/regulatory-audit-log | 104 | GET /evidence/search |
| 44 | POST /bcp/{id}/regulatory-audit-log | 105 | POST /evidence |
| 45 | GET /scenarios | 106 | GET /evidence/{id} |
| 46 | POST /scenarios | 107 | GET /evidence/{id}/versions |
| 47 | GET /scenarios/{id} | 108 | GET /evidence/archive |
| 48 | PUT /scenarios/{id} | 109 | GET /admin/users |
| 49 | POST /scenarios/{id}/approve | 110 | PUT /admin/users |
| 50 | GET /tests | 111 | GET /admin/roles |
| 51 | POST /tests | 112 | PUT /admin/org-structure |
| 52 | GET /tests/{id} | 113 | GET /admin/org-structure |
| 53 | PUT /tests/{id} | 114 | GET /admin/audit-log |
| 54 | POST /tests/{id}/execute | 115 | GET /admin/system-config |
| 55 | POST /tests/{id}/results | 116 | PUT /admin/system-config |
| 56 | POST /tests/{id}/evidence | 117 | GET /admin/governance |
| 57 | GET /tests/{id}/issues | 118 | PUT /admin/governance |
| 58 | POST /tests/{id}/issues | 119 | GET /admin/permissions |
| 59 | GET /tests/{id}/audit-history | 120 | PUT /admin/permissions |
| 60 | GET /impact/search | 121 | GET /admin/notification-templates |
| 61 | GET /impact/dashboard | 122 | PUT /admin/notification-templates |

Resource Loading

| Role / Resource | M1 - Pilot |  | M2 - Registry |  | M3 - RTEP & Scenario |  | M4 - DQ & Impact Engine |  | M5 - Reporting & ResQ |  | M6 - Full Rollout |  | Total FTE | Avg FTE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Resource Role | 27-Feb | 27-Apr | 27-May | 27-Jun | 27-Jul | 27-Sep | 27-Oct | 27-Dec | 28-Jan | 28-Feb | 28-Mar | 28-Apr | Total FTE | Avg FTE |
| DevOps Engineer | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 12 | 1 |
| FastAPI/ Backend Lead | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 12 | 1 |
| Python Developer | 1 | 1 | 2 | 2 | 3 | 3 | 3 | 3 | 3 | 3 | 2 | 2 | 28 | 2.3 |
| AI Engineer | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 2 | 2 | 1 | 1 | 7 | 0.6 |
| Backend QA Engineer | 1 | 1 | 1 | 1 | 1 | 1 | 2 | 2 | 2 | 2 | 1 | 1 | 16 | 1.3 |
| DBA / Data Architect | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 6 | 0.5 |
| Data Migration Engineers | 0 | 0 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 0.5 | 0.5 | 9 | 0.8 |
| TOTAL BACKEND FTE | 4.5 | 4.5 | 6.5 | 6.5 | 7.5 | 7.5 | 9.5 | 9.5 | 10.5 | 10.5 | 7 | 7 | 90 | 7.5 |
| TOTAL FRONTEND FTE | 8.5 | 8.5 | 8.5 | 8.5 | 7.5 | 7.5 | 6 | 6 | 6.5 | 6.5 | 7 | 7 | 87 | 7.3 |
| TOTAL HEADCOUNT | 13 | 13 | 15 | 15 | 15 | 15 | 15.5 | 15.5 | 17 | 17 | 14 | 14 | 177 | 14.8 |

Experience & Skill Set

| Resource Role | Experience | Skill Set |
| --- | --- | --- |
| DevOps Engineer | 6+ | CI/CD pipelines, shell scripting, core networking, web & reverse proxy administration, PostgreSQL admin, containerization & orchestration, OCI cloud platform & architecture (IaWS/OCI/GCP/AWS), Observability, Logging |
| FastAPI/ Backend Lead | 8+ | Python 3+, FastAPI/AsyncIO, microservices architecture, system design, data modeling, API security, Auth & compliance, testing strategy, quality gate implementation |
| Python Developer | 4+ | Python, FastAPI, API development, asynchronous programming, Celery/task queues, unit testing, schema migrations, API authentication & authorization, API aggregation, Log analysis, API debugging |
| AI Engineer | 4+ | Python, LangChain, RAG architecture, vector databases, LLM integration, prompt engineering, fine-tuning, evaluators, AI performance optimization |
| Backend QA Engineer | 4+ | API automation testing, load & stress testing, performance metrics evaluation, test data generation, postman/Newman, authorization & authentication, CI/CD integration, API regression, log analysis, exploratory testing |
| DBA / Data Architect | 10+ | High-availability PostgreSQL / CockroachDB, clustering & disaster recovery, query execution plan analysis, buffer cache tuning, connection pooling, performance benchmarking, automated partitioning, access control, hardware encryption, backup strategy, long-term retention |
| Data Migration Engineers | 5+ | Data pipelines & ETL orchestration, schema migrations, code & service connections, CDC, CR-Log & Drift management, bulk ingestion & streaming, data reconciliation, validation & audit trails, automated data validation & reconciliation, cloud storage (OCI Object Storage) |

BCM Tool – Frontend Details

Assumptions

| # | Assumption |
| --- | --- |
| 1 | React + TypeScript |
| 2 | ~90-100 Screens |
| 3 | SSO Integration |
| 4 | RBAC-based UI Visibility |
| 5 | Dynamic Workflow Screens |
| 6 | Dashboard & Reporting UI |
| 7 | File / Evidence Upload Components |
| 8 | ResQ AI Chat Interface |
| 9 | Responsive Enterprise UI |
| 10 | 15-Month Delivery Plan |

Milestone Feature Plan

| Milestone | Period | Features |
| --- | --- | --- |
| Milestone 1 – Pilot | Feb-Apr 2027 | Login, Landing Page, User Profile, Role Management Screens, BIA Screens, BC Plan Screens, Workflow Inbox, Notifications |
| Milestone 2 – Critical Services Registry | May-Jun 2027 | Critical Services UI, Ownership Screens, Registry Management, Dependency View, Search & Filters |
| Milestone 3 – RTEP & Scenario Library | Jul-Sep 2027 | Test Repository Screens, Scenario Designer, Exercise Tracking, Findings Management, Evidence Repository UI |
| Milestone 4 – Impact Engine | Oct-Dec 2027 | Dependency Graph Visualization, Impact Analysis Screens, Simulation UI, Data Quality Dashboard |
| Milestone 5 – Reporting & ResQ | Jan-Feb 2028 | Executive Dashboard, Reports Center, Metrics Catalog, Subscription Screens, ResQ AI Chat |
| Milestone 6 – Full Rollout | Mar-Apr 2028 | Final Reconciliation UI, Bulk Operations, Hypercare Dashboard, Archival Screens, Operational Readiness |

Screen Assumptions

| Module | Approx Screens |
| --- | --- |
| Authentication & User Profile | 5 |
| Dashboard | 8 |
| Notifications & Worklist | 6 |
| Critical Services | 8 |
| BIA | 10 |
| Dependencies & Lineage | 8 |
| BC Plans | 12 |
| Scenario Library | 6 |
| RTEP Testing | 10 |
| Impact Analysis | 8 |
| Reporting | 6 |
| ResQ AI Assistant | 4 |
| Migration & Reconciliation | 5 |
| Workflow & Attestation | 6 |
| Findings & Remediation | 8 |
| Evidence Repository | 5 |
| Administration | 10 |
| Total | 108 |

Resource Loading

| Role / Resource | M1 - Pilot |  | M2 - Registry |  | M3 - RTEP & Scenario |  | M4 - DQ & Impact Engine |  | M5 - Reporting & ResQ |  | M6 - Full Rollout |  | Total FTE | Avg FTE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Resource Role | 27-Feb | 27-Apr | 27-May | 27-Jun | 27-Jul | 27-Sep | 27-Oct | 27-Dec | 28-Jan | 28-Feb | 28-Mar | 28-Apr | Total FTE | Avg FTE |
| Frontend Architect / Lead | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 12 | 1 |
| Senior React Developer | 2 | 2 | 2 | 2 | 2 | 2 | 1 | 1 | 1 | 1 | 2 | 2 | 20 | 1.7 |
| React Developer | 3 | 3 | 3 | 3 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 2 | 28 | 2.3 |
| UI/UX Designer | 1 | 1 | 1 | 1 | 1 | 1 | 0.5 | 0.5 | 0.5 | 0.5 | 0 | 0 | 8 | 0.7 |
| Frontend QA Engineer | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1.5 | 1.5 | 1.5 | 1.5 | 14 | 1.2 |
| Accessibility Specialist | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 5 | 0.4 |
| TOTAL FRONTEND FTE | 8.5 | 8.5 | 8.5 | 8.5 | 7.5 | 7.5 | 6 | 6 | 6.5 | 6.5 | 7 | 7 | 87 | 7.3 |
| TOTAL BACKEND FTE | 4.5 | 4.5 | 6.5 | 6.5 | 7.5 | 7.5 | 9.5 | 9.5 | 10.5 | 10.5 | 7 | 7 | 90 | 7.5 |
| TOTAL HEADCOUNT | 13 | 13 | 15 | 15 | 15 | 15 | 15.5 | 15.5 | 17 | 17 | 14 | 14 | 177 | 14.8 |

Resource Skills

| Resource Role | Experience | Skill Set |
| --- | --- | --- |
| Frontend Architect / Lead | 10+ | React, TypeScript, Architecture, State Management, Micro Frontend, Security, Build Optimization |
| Senior React Developer | 6+ | React, Redux Toolkit, React Query, TypeScript, Material UI, API Integration |
| React Developer | 4+ | React, JavaScript, TypeScript, HTML5, CSS3, Routing, Forms, Validation |
| UI/UX Designer | 6+ | Figma, Design Systems, Wireframing, Accessibility, User Journey Mapping |
| Frontend QA Engineer | 4+ | Playwright, Cypress, Selenium, API Testing, Performance Testing, Accessibility Testing |
| Accessibility Specialist | 4+ | WCAG 2.2, ARIA, Keyboard Navigation, Screen Readers, Compliance Validation |